Project Scope Plan: Data Analysis Project — Logistics Workflow Optimization Using Shipping APIs

🏷 Project Title

Optimization of Delivery Workflows through Multi-Carrier API Data Analysis

🎯 Project Objective

To develop a data-driven system that automatically selects the most efficient and cost-effective shipping method by integrating real-time data from multiple carrier APIs (FedEx, UPS, USPS, DHL, etc.) and analyzing carrier performance metrics.

🧩 Project Goals

- Collect and store real-time shipment rate and delivery data from multiple shipping APIs.

- Analyze carrier performance (cost, speed, reliability, regional patterns).

- Build an optimization model to recommend the best shipping method per order.

- Visualize historical trends and performance KPIs for decision-making.

- Develop a proof-of-concept API or dashboard for automated shipping recommendations.

🗺 Project Scope

Inclusions:

- Integration with at least two multi-carrier APIs (e.g., EasyPost, ShipEngine).

- Automated collection of rates, services, and delivery time estimates.

- Database for storing shipment quotes, carrier responses, and optimization results.

- Analytical scripts to evaluate cost–time tradeoffs and carrier performance.

- Dashboard or report summarizing key logistics metrics.

Exclusions:

- Full-scale eCommerce platform integration.

- Real financial transactions or live label printing in production.

- Real-time vehicle routing (maritime or truck-level tracking).

📊 Deliverables

| # | Deliverable | Description |
| --- | --- | --- |
| 1 | Data Collection Pipeline | Automated PHP script to call APIs and store shipment rate data in a database. |
| 2 | Database Schema | Tables for shipments, carriers, rates, performance, and optimization outcomes. |
| 3 | Optimization Algorithm | Logic to select the best shipping option based on cost, time, and reliability. |
| 4 | Data Analysis Report | Statistical analysis of carrier performance and regional delivery patterns. |
| 5 | Dashboard Prototype | Web dashboard visualizing cost trends, carrier usage, and optimization results. |

🧰 Tools and Frameworks

| Category | Tools / Frameworks |
| --- | --- |
| Programming & Data Analysis | PHP, Python, pandas, NumPy, SQL |
| API Integration | EasyPost API, ShipEngine API, UPS API, USPS API, FedEx API |
| Database & Storage | MySQL, PostgreSQL |
| Data Visualization | Tableau, Power BI, or Plotly |
| Deployment Platform | AWS / Render / Heroku |
| Version Control | GitHub |
| Project Management | Trello / Notion / Jira |

⚙️ Key Features (Minimum Viable Product)

- Multi-Carrier Rate Comparison — retrieve and compare rates, services, and delivery times.

- Shipment Optimization Engine — choose the best carrier based on configurable rules.

- Performance Analytics — analyze historical API results for reliability insights.

- Database-Driven Insights — store and query shipping data for trend detection.

- Simple Dashboard / API Output — display or return best shipping option and KPIs.

📅 Project Timeline (Estimated)

| Phase | Duration | Tasks |
| --- | --- | --- |
| 1. Planning & Setup | 2 days | Define metrics, API selection, database schema. |
| 2. API Integration | 4 days | Implement PHP scripts to connect to APIs and collect sample data. |
| 3. Data Storage & Cleaning | 2 days | Store, normalize, and preprocess collected API responses. |
| 4. Analysis & Optimization | 4 days | Develop logic for carrier selection and data visualization. |
| 5. MVP Deployment & Testing | 2 days | Build dashboard/API endpoint and validate results. |

Total Duration: ~14 days

📈 Success Metrics

- ✅ Reduction in average delivery cost or time by ≥10% compared to baseline.

- ✅ At least 1,000 analyzed shipment records from multiple carriers.

- ✅ Working MVP dashboard/API that recommends the optimal carrier automatically.

- ✅ Data visualization of cost vs. delivery time across carriers.

🧠 Potential Extensions

- Incorporate machine learning to predict best carrier based on shipment profile.

- Integrate real performance tracking via carrier webhooks (delivery confirmation).

- Add carbon footprint analysis per shipment option.

- Support international deliveries and currency normalization.

🛡 Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| API rate limits | Use test mode and caching mechanisms. |
| Data inconsistency between carriers | Standardize schema and normalize fields. |
| Cost of API usage | Limit queries to sample data, use sandbox mode. |
| Complex optimization rules | Start with simple cost-time model, expand later. |

Phase 0 — Project setup (1 day)

- Create project repo and skeleton

  - git init → create README.md, .gitignore, composer.json.

- Provision environment & secrets

  - Create Shippo account (sandbox/test key).

  - Add .env entries: SHIPPO_API_KEY=your_test_key (never commit).

- Install Shippo PHP library via Composer:

- composer require shippo/shippo-php

- Add autoload in entry scripts:

- require_once 'vendor/autoload.php';

- \Shippo::setApiKey(getenv('SHIPPO_API_KEY'));

- Verify by running a simple address create (use README example).

README

Deliverable: repo with composer, .env example, and a successful sandbox API call.

Phase 1 — Core integration: rates & quotes (1–2 days)

Goal: get multiple carrier rates for a single shipment and normalize responses.

Tasks:

- Implement Address objects (create AddressService) using Shippo address create example.

README

- Implement Parcel object creation (dimensions, weight).

- Implement ShipmentService that:

  - creates shipments with object_purpose QUOTE (see README).

  - fetches rates returned by Shippo and stores them in a normalized format.

README

- Normalize the response fields to a common schema:

- {

- "carrier": "UPS",

- "service": "Ground",

- "rate": 12.50,

- "currency": "USD",

- "estimated_days": 3,

- "carrier_account": "UPS_Account"

- }

- Build API endpoint /api/quotes (POST) to return available options.

Deliverable: Working endpoint that returns normalized multi-carrier rate list for a shipment.

Phase 2 — Data persistence & schema (1–2 days)

Goal: store all quotes, rates, and shipment attempts for analysis.

Suggested schema (SQL):

- shipments (id, created_at, order_id, origin_address_id, dest_address_id, parcel_id, status)

- addresses (id, name, street1, city, state, zip, country, phone, email)

- parcels (id, length, width, height, weight, unit)

- quotes (id, shipment_id, requested_at)

- rates (id, quote_id, carrier, service, rate, currency, est_days, raw_response, provider, created_at)

- selected_rates (id, shipment_id, rate_id, selected_at, purchased, tracking_number)

Implementation:

- Use PDO / Eloquent (if Laravel) to interact with DB.

- Ensure raw_response stores the original Shippo JSON for auditing and later parsing.

README

Deliverable: Database with example rows from test shipments.

Phase 3 — Basic optimization engine (2–3 days)

Goal: simple, rule-based decision engine that selects best option.

Steps:

- Define optimization policy parameters (configurable):

  - weight_cost (e.g., 0.7), weight_time (0.3), min_reliability (optional).

- Scoring function (example):

- score = weight_cost * normalized_cost + weight_time * normalized_estimated_days

Normalize cost and days across returned rates to 0–1 before combining.

- Implement OptimizerService that:

  - loads rates for a shipment, computes scores, applies business rules (exclusions, max transit days), returns ranked options.

- Integrate selection into /api/quotes to provide the “recommended” option.

Deliverable: Endpoint that returns recommended carrier/service + ranked alternatives.

Phase 4 — Collect performance data (ongoing; initial 1 day to seed)

Goal: measure real carrier reliability and update optimizer weights.

Tasks:

- Implement label purchase and tracking (in sandbox): use Shippo examples for purchasing labels and tracking.

README

- Store actual delivery events: webhook endpoints to receive tracking updates and persist status & delivery dates.

- Calculate KPIs per carrier/service: average actual transit days, on-time % (quoted vs actual), cancel/exception rates.

- Feed these metrics into optimization (e.g., reliability factor).

Deliverable: Historic dataset of shipments & actual outcomes; computed KPIs.

Phase 5 — Analytics & visualization (1 day)

Goal: create dashboards for cost/time analysis and monitoring.

Tasks:

- Export aggregated tables for BI (or connect Tableau/PowerBI directly to DB).

- Build dashboards showing:

  - Average cost per carrier by route/region.

  - Quoted vs actual delivery time distributions.

  - Carrier ranking & usage over time.

- Visualize optimization impact: estimate savings/time improvement vs a baseline (e.g., always choose cheapest).

Deliverable: Dashboard prototype (Tableau / Power BI) with key KPIs.

Phase 6 — Advanced optimizations & ML (optional, 2–3 days)

Goal: use historical data to predict best carrier/service.

Options:

- Feature engineering: origin/destination (country, postal code cluster), parcel dims, declared value, dayday, carrier account.

- Model types: logistic regression / gradient boosting (predict probability of on-time, cost).

- Use predictions to compute expected cost/time & plug into scoring.

- A/B test ML-driven recommendations vs rule-based.

Deliverable: ML model + evaluation showing improved selection (precision, recall, cost reduction).

Phase 7 — Production hardening & deployment (1 day)

Tasks:

- Switch to live Shippo key when ready.

README

- Implement retries, exponential backoff for API calls, and rate-limit handling.

- Secure secrets (use AWS Secrets Manager / Vault).

- Add logging, monitoring, and alerting.

- CI/CD pipeline (GitHub Actions) to run tests and deploy.

Deliverable: Production deployment with monitoring and rollback plan.

Phase 8 — Testing & validation (parallel)

- Unit tests: address/parcels/optimizer modules.

- Integration tests: use Shippo sandbox examples (README provides tests).

README

- Load test: simulate many quote requests to ensure DB and API backends cope.

- Manual validation: compare recommended vs business expectations on sample batches.

Deliverable: Test suite and test report.

Phase 9 — Documentation & handover (1–2 days)

- Arch diagram (you previously asked for this).

- API spec for internal endpoints.

- Runbook: how to regenerate API keys, sandbox → prod steps, and common troubleshooting.

- README updated with Shippo references and example scripts.

README

Deliverable: Project docs and runbook.

Minimal timelines (fast path)

- MVP (Phases 0–3 + basic DB + dashboard): ~4–6 days (single developer, part time).

- Full product with ML and production readiness: ~10–12 days.

Practical code & command snippets (quickstart)

- Install & quick address create (from README):

require_once 'vendor/autoload.php';

\Shippo::setApiKey(getenv('SHIPPO_API_KEY'));

$address = Shippo_Address::create([

'object_purpose' => 'QUOTE',

'name' => 'John Smith',

'street1' => '6512 Greene Rd.',

'city' => 'Woodridge',

'state' => 'IL',

'zip' => '60517',

'country' => 'US'

]);

var_dump($address);

(Reference: README examples.)

README

- Create shipment & view rates (pseudo):

$shipment = Shippo_Shipment::create([

'address_from' => $from_address,

'address_to'   => $to_address,

'parcels'      => [$parcel],

'object_purpose' => 'QUOTE'

]);

foreach ($shipment['rates'] as $rate) {

// normalize $rate fields and store

}

Notes, tradeoffs & next steps

- Shippo convenience: quick multi-carrier coverage and label flow; README offers many examples to accelerate development.

README

- Data limits: Shippo rate quotes are transactional — to get performance history you must persist outcomes and use webhooks for tracking events.

- Alternative aggregators: If you later need different carriers or commercial agreements, you can add EasyPost/ShipEngine in parallel.

- Compliance & cost: test labels are free; live labels will incur charges. Plan budget for label purchases during validation.

README

If you want, I can now:

- create the DB schema SQL files, or

- generate the PHP service skeletons (AddressService, ShipmentService, OptimizerService) with example code, or

- produce the CI/CD GitHub Actions config for running tests and deploying.

## Recommended Libraries / APIs (Multi-carrier)

| API | Features | PHP Library | Pricing |
| --- | --- | --- | --- |
| EasyPost | Unified rates, labels, tracking for 100+ carriers | ✅ Official PHP SDK | Free tier + per-shipment cost |
| ShipEngine | Global rates, tracking, address validation | ✅ PHP SDK | Free test mode, pay-per-use |
| Shippo | Multi-carrier, simple REST API, label generation | ✅ PHP client | Pay-per-label |
| RocketShipIt | Local library (no cloud) for USPS/FedEx/UPS/DHL | ✅ Native PHP | One-time license |
| AfterShip | Focused on tracking & analytics (not rate comparison) | ✅ PHP client | Subscription model |

Build a system that selects the optimal shipping method
(based on cost, delivery time, carrier reliability, and destination constraints)

## 🧩 Components You Need

| Component | Purpose | Example Tools / Data |
| --- | --- | --- |
| 1. Shipping API aggregator | Get rates, times, and services from multiple carriers (FedEx, UPS, USPS, DHL, etc.) | 🟢 EasyPost API, ShipEngine API, Shippo API, RocketShipIt PHP SDK |
| 2. Business logic / optimization model | Apply rules: cheapest, fastest, or best cost–time tradeoff | Python (Pandas, PuLP, SciPy) or PHP logic layer |
| 3. Carrier performance metrics | Optional: measure reliability based on historical API tracking data | Store API response times + delivery success in your DB |
| 4. Address / geolocation validation | Ensure valid destination input for carrier APIs | Google Maps API, OpenStreetMap, or built-in carrier validation |
| 5. Database for shipments | Store quotes, selected options, and outcomes | MySQL, PostgreSQL, MongoDB |
| 6. Dashboard / UI | Visualize options and optimization results |  |